*Cost of Tender: Rs. 2000/-

(Rs. Two Thousand only)

BID DOCUMENT

for

HMIS-LAN

Hospital Management Information System

&

Local Area Networking

for

Sir Sunderlal Hospital

ON

TURNKEY BASIS

Institute of Medical Sciences

Banaras Hindu University

Varanasi

Important:

*Those who download this documents from the website are required to submit cost of Tender document that is Rs 2000/( Two Thousand only) alongwith tender document payable in a form of Bank draft in favor of Registrar Banaras Hindu University.

###### BID CHECKLIST

Bidder is required to fill-up this checklist and enclose alongwith the envelope containing the Earnest Money.

| Sl. | Item Description | Yes/No | Bid Reference |
| --- | --- | --- | --- |
| 1. | Earnest Money Enclosed |  |  |
| 2. | Bid Submitted in Triplicate |  |  |
| 3. | Soft Copy of the Bid Submitted |  |  |
| 4. | Validity of the Bid-180 Days |  |  |
| 5. | If the SI Vendor is not the Owner of the Product(s)/Service(s) offered under the scope of this project, a letter from a duly constituted attorney of the Owner(s) of such product(s)/service(s) attached, authorizing the SI Vendor to bid as a Consortium Leader for the Bid |  |  |
| 6. | In case of a Consortium Bid, copy of the MOU between the Consortium members attached |  |  |
| 7. | Un-priced, detailed, item-wise Bill of Material provided as an appendix along with the Technical Bid |  |  |
| 8. | Duly answered prequalification questionnaire with documentary proof |  |  |
| 9. | Duly filled in HMIS functionality requirements attached with Technical Bid |  |  |

# Prequalification Criteria

# Pre qualification criteria for the participating bidders are given below –

- The bidder (or the consortium partner as defined  in Para 4.2 hereinafter to e referred to as SI vendor)  should have implemented Hospital Management  Information System including PACS and Medical Education System software at a hospital including for an attached medical college/Large Corporate Hospitals  that has 750 or more  bedded and it should be running satisfactorily for more than 2 years as on date of the submission of bid. A letter of satisfactory performance from the Chief Medical Officer or Administrative Director of the hospital in which it is running should be enclosed along with the bid.

- The software should be ICD – 10, HL – 7, DICOM, ASTM, CPT compliant and the bidder or consortium partner should be able to demonstrate the compliance as described in para 1.,at a location described above within 15 days after opening of the technical bid.

- The bidder or the consortium partner should be able to demonstrate the application software for the Hospital Management System at a location where they have implemented these systems covering most of the functionalities within 15 days after opening of the technical bid. This will be evaluated along with the verification of the performance of the system requirement detailed in the PreQualification Questionnaire (Appendix A).

- The software offered should be based on platform independent vendor agnostic architecture (like J2EE), enabling it to be interoperable, modular in design, thin client compatible and be able to integrate seamlessly with Laboratory Information System, Radiology Information System including PACS and Telemedicine.

- The software should feature integrated data analysis capabilities that can be used for Decision Support System.

- The bidder or the consortium partner should specify the qualifications and experience of the domain specialists and experts in the implementation team, the software design and R & D team at the software development center.

- The bidder or the consortium partner should be in a position to station adequate manpower to complete the entire implementation in a time period of less than 12 months from the placement of the order.

- Implementing a HMIS is more of a Change Management challenge than installing and implementing a technology based product. Hence the project manager who will be working on the project should be PMP certified. Please enclose CV’s of proposed Project Managers along with bid. The bidder should also give details of the hardware, software, networking, application software and change management specialists for the respective areas of installation and implementation of the system.

- The bidder or the consortium partner should have implemented a multi site, multi campus LAN / WAN covering at least 500 + nodes (with minimum backplane speed of 1 GBPS) implemented in 750 or more bedded hospital described above and it should be running satisfactorily for more than 2 years as on date of the submission of bid.

- The bidder or the consortium partner should have implemented a server farm with redundant and failover servers in 750 or more bedded hospital described above and it should be running satisfactorily for more than 2 years as on date of the submission of bid.

## Index

1.Introduction...................................................................................………………...	6

2 Project Scope…………………… ....................................................................……	7

2.1 Scope of work..................................................................................…………..…..	7

2.2 Components of Scope of Work…….……………………….............................…..	7

2.3 Supervisory Committee Formation ........................................….............……...….	8

2.4 Project Execution Approach & Methodology...........................…..........………….	8

2.5 Documentation .................................…..............………………………..………	9

2.6 Facility management service……....…............................................…............ . 	9

2.7 Guaranteed Uptime …….........................................................................…………	9

2.8 Downtime Penalty…........................................................................………..…….	9

2.9 Services & Service Level Requirements............................................................….	10

2.10 Project & Technical Risk Management Plan & Procedures ... ..........……..		11

2.11 Time line…………………..........................………..................... ..........……..	11

3.Payment Terms...........................................................................................………..	12

3.1 LAN & Hardware implementation …………………………………….….………	12

3.2 Facility Management Service……………………………………….…………….	12

3.3 Other Information related to Payment Terms………………….………………... 	12

4. General Information for SI………………………………………..……………..	14

  - Bid Submission ………….…………………………………………………….. .	14

  - Consortium………………………………………………………..……….…….	15

  - The University and SI Memorandum of Understanding (MOU)………..………	15

  - Amendments of Bidding Document ………………………………..……….…..	16

  - Tender Bid Clarification…………………………………………………………	16

  - Governing Language ………………………………………………….……..… 	17

  - Bid Validity ……………………………………………………………………. 	17

  - Force D’Majeure ………………………………………………………………. 	17

  - Late Bids ……………………………………………………………………….. 	17

  - Modification and withdrawal of Bid Document .…..……………………………	17

  - Canvassing……………………………………………………………………….	17

  - Right to vary quantities at the time of award………………………….………. .	17

  - Bid Processing Fee ……………………………………………………….….….	18

  - Earnest Money Deposit ……………………………………………….…………..	18

  - Ownership of Data ……………………………………………….……….……	18

  - Change Management ……………………………………………….……….….	18

5.  Project Requirements…………………………………….………….……….….	18

5.1  Network ………………………………………………………….………….…	18

  - Functionality Requirements…………………………………….……………	19

  - Essential Standards………………………………………………….………...	23

  - Application Architecture  ………………………………………………..…..	24

  - Innovative Solutions ………………………………………….……………....	25

6  Project Requirements........................................................................................….	26

6.1  Hospital Management Information System (HMIS) .............................................	26

6.2  Hardware Requirements for HMIS…………...........................................…………..	29

6.3  Picture archival & Communication System (PACS) ...................................……....…..29

7  Bid Evaluation............................................................................................…..………....	31

- Financial Bid…………………………………………………………………….…..	33

TENDER DOCUMENT FOR: Hospital Management Information System – LAN in S.S.Hospital

| BID REFERENCE | Hospital Management Information System - LAN |
| --- | --- |
| DATE OF COMMENCEMENT AND SALE OF BIDDING DOCUMENT | 18.12.2009 |
| LAST DATE & TIME FOR SALE OF BIDDING DOCUMENTS | 06.01.2010 |
| LAST DATE AND TIME FOR RECEIPT OF BIDS | 07.01.2010 |
| ADDRESS FOR COMMUNICATION | The Dy. REGISTRAR & CAO, SSH, BHU, Varanasi – 221 005 |

Advertisement to be released in following News Papers :

- Times of India (Delhi Edition)

- The Hindu (All Editions)

- The Details of the Tender Documents will be available on imsbhu.nic.in, bhu.ac.in

Objective: In order to overcome the management and administrative difficulties, SS H desires to implement a Hospital Management Information System (HMIS). The above systems would be implemented on a Local Area Network (LAN) in order to replace the existing manual paper based system on a turnkey basis. The key point of the new systems would be a graphical user interface in order to make the design user friendly and to enable the existing staff to utilize the system with minimal training.

- Introduction

Sir Sunderlal Hospital

Sir Sunderlal Hospital of the Institute of Medical Sciences, BHU established in the year 1926, initially with 96 Beds has grown into a 1000 bed Hospital (750 for Modern Medicine 127 for Ayurveda, Private 42 and 81 others) with all modern medical, surgical and investigative amenities.

Sir Sunderlal Hospital of the Institute of Medical Sciences, Banaras Hindu University, Varanasi is only tertiary care Hospital in Eastern Uttar Pradesh which caters to the health care needs of more than 15 crore population in vast catchment area that includes Eastern UP, Bihar, Jharkhand, Madhya Pradesh, Chattisgarh and even neighboring country Nepal.

The Hospital is primarily a teaching and training Hospital for the undergraduates (MBBS/BAMS), the postgraduate (MD/MS/MDS/MD(Ay) /MS (Ay), the super specialty  students (DM/Mch Students), Ph.D. ,BDS research scholars, B.Sc nursing  & training of paramedical staff. The Hospital gets nearly 2500-3000 patients daily in its OPD.

The unique feature of the Hospital is that it renders specialty and super specialty services through Modern Medicine, Ayurveda and Dental Sciences under one roof.

| STATISTICAL INFORMATION |  |
| --- | --- |
| #### Requirement | #### Remarks |
| Average number of Out-Patients registered per year | 7,50,000 - 8,00,000 |
| Average number of In-Patients registered per year | 40,000 - 45,000 |
| Average number of patients attending Casualty per year | 55,000 - 60,000 |
| Existing Bed Complements |  |
| Modern Medicine | 750 |
| Ayurveda | 127 |
| Special Ward | 42 |
| Others | 81 |
| Total | 1000 |
| Average number of operations done per year | 25,000 - 30,000 |
| Various investigations by different units | 5,00,000 – 5,50,000 |

2    PROJECT SCOPE

2.1 Scope of Work

The scope of work includes for Outsourcing of IT Services for Customization, & Implementation of an integrated Hospital Management & Information System (HMIS) and Local Area Network (LAN). The University expects  to  deal  with  a  single  vendor,  who  shall  be  a  System  Integrator  (hereinafter referred to as —SI Vendor), who would provide ALL the elements of the solution. The SI Vendor is expected to propose an integrated IT solution, which includes off-the-shelf (i.e.  readymade, integrated  &  customizable)  items  suitably  adapted  to  the University  requirements.

SI shall be responsible for installing and implementing the HMIS, developing the LAN, supply of all the relevant hardware and software products and operating the system for 5 years as a Facility Management Service.  The Terms of Reference under the scope of this Bid are   listed below. The Payment Terms & details of the project requirement are given in the next sections The contents of this Bid are only indicative in nature. SI may suggest technically superior alternative, wherever applicable, along with the explanation. The major components of the solution under the scope of this Bid are listed below:

  - Components of Scope of Work

The Components of Scope of Work are as follows:

2.2.1.  Customization, Installation & Implementation of --

a)  )  Hospital Management Information System (HMIS) which includes LIS , RIS, PACS, Telemedicine and Medical college management system in an integrated manner. The University will have the option to implement the various modules/products in a phased manner.

b)  System security, including firewall, anti-virus solution, etc. as detailed in (5.4.7)

2.2.2.  Installation of Hardware, including --

a)  Appropriate Server(s) along with OS, associated database & other related software, for --

•  HMIS,  LIS, RIS, PACS , Telemedicine ;

•  System security, including firewall, anti-virus solution, etc.

b)  Desktop PCs or thin clients (as applicable) with OS & other related software;

c)  Printers with associated software;

d)  Associated hardware for Business Continuity & Backup;

    - Installation of IMS campus-wide LAN  as detailed in 5.1

- This includes supply and installation of networking equipment & associated cabling infrastructure

- LAN installation incorporates laying down of Optical Fiber Cable (OFC), UTP cable and switches  in the campus after finalization of the networking map. A five year warranty and Facility management Service on these products as proposed elsewhere in this Bid.

- The cable shall be laid at 1 meter depth, in HDPE pipe, with brick and sand bed with brick/concrete structure covering.

- The SI shall furnish complete details of acceptance tests proposed to be conducted before   handing  over the installation to the University.

2.2.4.  User Training on --

a)  HMIS;

b)  System security.

c)  PACS (when implemented)

2.2.5.  Providing  post-implementation  Maintenance  Support for all components listed above.

The SI is expected to provide complete specifications of all the products and services quoted for, together with the details of the manufacturer. The University reserves the right to make appropriate verifications on all the products / components.

2.3 Supervisory Committee Formation

- A supervisory committee shall be constituted which will review the progress and provide necessary advice for mid-course corrections to the service provider. The committee will comprise of representatives of the University, IMS and the SI .

2.4 Project Execution Approach & Methodology

The SI should propose a comprehensive strategy for project execution, which should clearly bring out the integration of HMIS elements like HMIS, PACS, LIS and RIS. These will be implemented on a LAN. The SI should take up the following sequence of activities during the course of project execution:

    - For Product Customization:

- System Study and Gap Analysis

Study the workflow and functional requirements at SSH/IMS

Estimate the exact customization effort & costs depending upon the requirements.

Present the Gap Analysis report and detailed findings as part of Gap Analysis Document (GAD)

Obtain sign off for GAD and agreement on the customization effort.

Prepare a detailed project plan for executing the project

Finalize the project reporting and project monitoring procedures

Finalize the training schedule and training participants along with the IMS team.

- Customization

1.  Prepare the Design Document (in case of enhancements)

2.  Customization of HMIS modules

3.  Prepare Unit Test plans (UTPs) and System Test Plans (STPs)

- System Testing

1.  Execute System Tests

2.  Review of System Tests results

3.  Prepare User Manual

- Acceptance Testing

1.  Install the application software in the User Acceptance Test (UAT) environment

2.  Execute acceptance tests using the Acceptance Test data provided by the University

3.  Document discrepancies and defects encountered in the course of acceptance testing

4.  Jointly review with authorized University personnel the discrepancies and defects with a view to diagnosing the nature of the problems

5. Attend to and fix the deficiencies/defects arising from the software not performing in accordance with the GAD.

6.  Once the discrepancies are resolved, repeat the necessary Acceptance Tests

7.  Formal acceptance of the system by IMS

- Implementation

1.  Deployment of the HMIS in the Production environment

2.  Resolution of problems/bugs reported during support period

- For LAN Installation:

- Implementation Methodology followed

- Network Plan

- Testing and Acceptance Criteria

The SI is required to specify the following in details in the Bid:

Implementation Methodology followed

Quality Plan

Project Team Structure

Review and reporting mechanism

Representative profiles of Key personnel

Project Implementation Timelines

Key Deliverables and Milestones

2.5 Documentation

It is the responsibility of SI to provide at least the following documents to IMS:

- Gap Analysis Document (GAD) or System Requirement Specification (SRS)

- Software Design Documentation (SDD)

- User Manuals

- Training Manuals

- Implementation Manuals

2.6  Facility management  service

The SI, which will be finally awarded the project, shall be fully responsible for the entire HMIS,  PACS, LIS and RIS project integration, its implementation on the LAN and provide Facility Management Service [FMS] to maintain the same. The SI shall provide complete onsite warranty and Facility Management Services including upgrade & maintenance for a period of five years and this will be extendable. The SI shall permanently post its personnel for the period of contract in the University campus, who shall be responsible for the overall operation of the system – Network, Hardware and the entire software HMIS. LIS, RIS PACS, Telemedicine. This would also include addressing and fixing any technical snags reported by the end user.  The personnel should have minimum qualification of MCA or B. Tech/BE with reasonable experience of handling a network of this size. The entire payment of the FMS for the period may be included in the financial Bid. However the actual payments of FMS shall be made annually. The SI shall be ready to make further customization / any changes in the code as the need may arise from time to time during the above said period , without any extra financial cost.

SI shall be responsible for complete maintenance support for all the items supplied, day-to-day operations & management of complete infrastructure including the desktop PCs.

2.7 Guaranteed Uptime

FMS shall ensure a guaranteed uptime of not less than 98%, which shall be calculated as follows:

On all 24x7 hrs x 365 days a year, the network shall be up and running. It is assumed that IMS will be working, 24 hrs round the clock for 365 days in a year and hence the total up time works out to 365 x 24= 8760 hour/annum. 2.0% downtime accordingly shall mean 175 hours in a year. However, the network shall be maintained in such a manner that on no occasion the network shall be down for more than 4 hours at a stretch and 20 hours in a calendar month. The same shall be construed as failure of FMS to rectify the system within the stipulated period and the penalty as indicated below shall be recovered, even though the total down time in the year up to that point of time/month/year may be less than the permissible downtime.

2.8   Downtime Penalty

For whole network downtime as defined above beyond the permissible period in a day/month/year a penalty at the rate of Rs. 2000/- per hour will be recovered for every additional hour of failure. However, if only a portion of the network or sub-network is down beyond the permissible limits, a penalty of Rs. 500/- per hour will be levied. The penalty time shall be arrived on the basis of 24 hours operation on each working day. Penalty for non-availability of the services of the network manager will be levied at twice the quoted rate per day derived from the quoted rate for providing the services of the network manager.

2.9   Services & Service Level Requirements

The  total  outsourcing  model  expected  by  the University  includes  service  requirements  related  to  the solution for hospital and medical college/ institute, within scope of this Bid

The  services  would  include,  but  will  not  be  limited  to  -  hardware  and  software  installation, maintenance,  administration,  network  access,  user  support,  training etc.

2.9.1.  Definitions & Reference

- The general  working  hours  for the reference  of  the  services  are  from 0800  Hrs. to  1800  Hrs. However, the service availability for certain critical functions is a must as and when requirement arises. Such critical functions are:

a)  OPD:  0800 Hrs to 1400 Hrs - 6 days a week

b)  Casualty / Emergency support services : 24 x 7 Hrs

c) ICU/ CCU/ NICU/ NSICU : 24 X 7 Hrs

d) IPD : 24 x 7 Hrs.

e) All other support services of the Hospital : 24 x 7 Hrs

f)  Administrative services : 24 x 7 Hrs

- Services shall include standard  maintenance  services, complaint  tracking and record  keeping.  These  would  apply  for  the   IT related  infrastructure  of  the University/IMS-BHU  but  limited  to,  the  applications,  databases, servers etc.

- Hardware, Software & Peripherals :Maintenance.

- A request for hardware or software maintenance shall be recorded as service request, which include  requests such  as installation  /  re-installation,   to  change  software applications. Turn around for such service request expected is within 3 days of logging of service request. Suitable alternative arrangements be provided in such situation.

- System Administration services shall include, for example, troubleshooting and user support, file  /  system  /  application management,  data  storage monitoring,  and reporting,  system error  detection  and correction, backup management, etc.

- Turn around  time  expected  for  all  the  scheduled  services  shall  be  defined  at  the  time  of finalization  of  SLA  with  the  SI  Vendor   for  non-scheduled  services  (within  working hours) is 1 day and during non-working hours is before the end of next working day. If however complaint is lodged on the last day of the week it should be rectified before end of the day of the subsequent working day. The critical functions defined above cannot have any failure, and thus proper redundancies must be built in to the solution design.

- Centralized Help Desk service at each location, covering complaint registration, resolution & tracking  services shall  be  established  by  SI  Vendor,  to support  service  calls  for hardware,  application  software  as applicable.  The  help  desk  service  shall  also  include  the  generation  of  trouble  tickets  and submitting unresolved problems to the appropriate internal service providers.

- Server-class  systems  Service  Level  requirements  shall  provide  for  services  to  ensure availability  of  appropriate  server  platform  (e.g.  type  &  no.  of  processors,  network  card, memory, etc.) coupled with operating system and middleware, for each specified server type.  The  services  shall  also  include  installation  of  application  as required. These services shall be available to the University on an ongoing basis.

- Local Area Network availability

- The University requires 98% network availability. Therefore the networking vendor must ensure this availability.

- Data Storage availability

- The University requires the on-line storage capacity to be monitored and upgrade suggested whenever storage exceeds 70% of disk capacity. the University also expects the solution to include provision for complete online  storage  with  a view  to  ensure  seamless  &  automatic retrieval  of  data from reasonable past periods.

- Operations Management service

a)  The IT Vendor shall be responsible to identify, track, and report all vendor supplied application software. The Hardware and networking support will be provided by respective vendors, but the coordination responsibility will still be with the SI vendor.

b)  The SI Vendor shall  provide  quarterly reports  to  support  asset  tracking, analysis,  and strategic planning.

c)  Asset tracking and inventory data must be provided  to the University authorized  persons, upon request.

ix.  	Security service

The SI Vendor shall be responsible for development, documentation and implementation of  IT and IS security management systems.

x. 	The performance  of  the  SI  Vendor will be  monitored  and  recorded  as  necessary  over  the duration of the contract with respect to satisfactory fulfillment of all contractual obligations. Performance assessments may comprise of:

a)  Delivery of services

b)  Condition of delivered equipment

c)  Compliance with service levels

d)  Availability of services within established timelines

The SI Vendor shall assemble and create regular reports on the performance of application functions,  in  order  to  assist  in  the  effective  management  of  the  Service  agreement,  and enable continuous improvement of the in-scope services that the University receives.

Routine meetings and reporting processes must be defined to ensure a smooth interface and timely resolution of issues. The University requires a single interface to coordinate the delivery of all services from the SI Vendor.

There  must  be  routine  and  continuous  interaction  between  the  SI  Vendor's  staff  and  the users at the University location. They  shall  contribute  significantly  to  bridge  gap  between  the  users,  the University  and  SI Vendors management.

2.10  Project and Technical Risk Management Plan and Procedures

The SI will be responsible for assisting the University in Identifying and assessing potential technical  risks of the project as well as identifying and managing actions to avoid, mitigate, or manage those risks. The Bidder is responsible for providing appropriate methods, tools and techniques for active identification and assessment of project technical risk; development of risk avoidance , mitigation , or management strategies; and monitoring and reporting of risk status throughout the life of the project , the University shall fully co-operate with the SI in this regard.

2.11  Time line

The entire work in the IMS campus, and all the associated hospital buildings of IMS shall be completed and ‘Go Live’ within 9 months from the 10th day of signing of MOU. Failing this, liquidated damages at a rate of 1/2 % of the contract amount per week of delay beyond the stipulated period, subject to a maximum of 5% of the total contract value for the delayed portion of the contract will be levied for delayed supply. The successful SI shall submit a Bar Chart / Programme for completion of supply, erection & commissioning of the various components & sub assemblies along with manpower schedule.

## 3   Payment Terms

The University proposes the following payment terms:

## LAN, Hardware and Software implementation

40% on delivery of Hardware and LAN equipment by the SI

40% on Installation of hardware and software

20% on Completion certificate and Final acceptance of work

## 3.2       Facility Management Service

This will be paid on an annual basis to the SI at the end of each year from the date of completion of the project. The entire five year cost may be budgeted in this Bid. SI shall declare its rates on a yearly basis in the financial Bid.

## 3.3      Other Information related to Payment Terms:

- The currency of payments shall be Indian Rupees. The prices quoted by the SI shall be in Indian rupees, firm and not subject to any escalation if the order is placed within the validity period. (If there is any item, rate of which has been quoted in foreign currency, the conversion will be done on the rate applicable at the time of negotiation of Letter of Credit between the SI and their suppliers).  No request for enhancement of rates will be entertained in the interim period of five years on any pretext.

- Further, subsequent to order being placed/ MOU executed, the SI shall pass on to the University all fiscal benefits arising out of reduction in Government Levies. Also the University may revise the payments to the SI vendor in case of increase in Govt. levies such as viz., sales tax, excise duty, custom duty etc.

- Arithmetical errors will be rectified on the following basis:

a.    If there is a discrepancy between the unit price and total price that is obtained by multiplying unit price and quantity, the unit price shall prevail. The total price will be corrected accordingly.

- If there is discrepancy between words and figures, the higher of the two shall be treated as final. If the SI does not accept this procedure, the Bid will be rejected.

  - The prices quoted for all products and services in the proposed solution shall be competitive.

  - The SI will submit its quotations after carefully examining the documents / conditions. The SI must obtain for itself on its own responsibility and at its own expenses all the information necessary to enable it to prepare a proper quotation, and submission of the same.

  - The SI shall not omit items or leave blank against price of an item, instead, the SI shall indicate ‘Nil’ or “included in item----” explicitly.

  - Any other Tax / Levies such as Sales Tax / Octroi / Entry Tax/ Trade Tax/ Service Tax, VAT etc. which may be payable on actual basis wherever applicable at the place of delivery should be included in the financial Bid. In case any way-bill or road permit is to be obtained, the SI shall make necessary arrangements for obtaining/submitting the same and liaison with authorities as required.

  - The University may at any time, by written order to the SI, make changes within the Scope and Terms of Reference of this Bid in any one or more of the following:

a.  Configuration/Specifications

b.  Place of delivery or installation.

c.  Services to be provided by SI.

d.  Delivery schedule.

Any increase/decrease in the cost on account of above change shall be mutually discussed and equitable adjustment shall be made in the price.

- For indigenous goods the price should be on F.O.R. S. S. Hospital, IMS, BHU basis inclusive of all levies and duties wherever applicable which should be indicated clearly as specified in proforma. The rates of sales tax should be clearly indicated wherever chargeable. S. S. Hospital, IMS is not eligible to issue ‘C’ or ‘D’ Form, however the concession rate of Central Sales Tax admissible to Research Institutions on purchase of Scientific Instruments / Equipment etc from certain states like Maharashtra, Delhi, West Bengal etc is applicable to S. S. Hospital, IMS, BHU.

- For imported goods, prices shall be quoted on F.O.R. S. S. Hospital, IMS, BHU basis. Indian Agency commission / rebate payable to Indian Agent, if any, shall be shown separately and that will be payable in equivalent rupees directly to Indian Agent as per declaration furnished by foreign suppliers. The University reserves the right to get their goods air / sea freighted and air insured / marine insured up to the site.

4  General Information for SI

SI shall note the following information:

4.1  Bid Submission

- SI is advised to study the Bid document carefully. Submission of the Bid shall be deemed to have been done after careful study and examination of the Bid document with full understanding of its implications. Failure to furnish all information required by this Bid document or submission of a Bid not substantially responsive to the Bid document in every respect will be at SI’s risk and may result in the rejection of its Bid.

- The University reserves the right to accept/reject any deviation in the Bid by SI.

- The SI must bear all the costs associated with the preparation and submission of its Bid and the University will in no case be responsible or liable for those costs, regardless of the conduct or the outcome of the Tendering process

- The Bid will not be returned to the SI after the decision is made.

- Submission of Bid in response to this Bid shall not be construed as an obligation on the part of the University to award a purchase order for any products / services or combination of services proposed

- The University reserves the right to reject any particular Bid or all Bids without assigning any reason whatsoever to anyone, and failure of the University to select a SI shall not result in any claim whatsoever against the University

- Blank columns and Overwriting is not permitted in filling up the bids and may entail rejection of the Bid.

- The Bid terms and conditions must be clearly typed or legibly written and have the full name and address of the SI. Each and every page shall have the signature and seal of the authorized representative of SI.

- A copy of Sales Tax registration certificate duly attested by a Gazetted officer shall be enclosed.

- Sales Tax, Income Tax clearance certificate along with an affidavit from the Notary that the firm has never been black-listed must be attached along with the Bid, failing which the Bid shall be rejected.

- Last date and time for Bid submission is 07.01.2010 upto 3.00 PM.

- All responses that are received after the due date / time will be treated as invalid and would not be accepted or opened unless called for.

- Technical Bid (Two copies: One original and one duplicate) and Financial Bid (Two copies: One original and one duplicate) must be submitted in separate sealed envelopes. The envelope cover in each case should be superscribed with “Technical Bid for BHU Bid” and “Financial Bid for BHU Bid” respectively. SI name and address should also be superscribed on each envelope. These two envelopes enclosed with the prequalification questionnaire, duly answered with documentary proof, should be put in another sealed envelope and super scribed with “ Bid for HMIS & LAN Implementation” along with SI name and address. This sealed envelope should be submitted to ‘The Medical Superintendent , SSHospital  Institute of Medical Sciences, Banaras Hindu University, Varanasi” on or before the Bid due date/time. The place of submission shall be ‘The Office of Medical Superintendent , SSH, IMS, BHU, Varanasi’.

- The Technical Bid must contain, Product catalogue, Literature of Product, Copy of Product manual and Network Diagram, besides a detailed technical Bid encompassing all the attributes of this Bid. SI shall also submit the completed checklist given in the appendix. Each page of the original document must be sealed and signed by the authorized person of SI.

- Financial Bid on the letter head of the SI must conform to the proforma provided in the appendix, and bear seal and signature of SI on every page. The prices shall be quoted excluding taxes. All taxes and other charges shall be declared in the adjoining column. All rates shall be F.O.R. destination SS H IMS, BHU, Varanasi.

4.2  Consortium:  -  the University  expects  the  Vendor  to  use  the  latest  state-of-the-art    technology,  the  appropriate hardware  &  software  product(s),  workflow  procedures and maintenance & security policies in the  proposed  solution. For this purpose, the SI Vendor may form a Consortium for the proposed solution.

However,  the University  shall  deal  with  a  single  Vendor  (herein  after  referred  to  as  SI Vendor)  who  shall  be  the  Prime  Vendor  /  Consortium  Leader  and  a  single  point solution provider.

4.2.1. Consortium Bid:

a)  The bid would be a Consortium Bid, if:

- The SI Vendor, as  a  part of  the proposed  solution,  proposes the use of some product(s) which are not owned by the SI Vendor; or

- The SI Vendor, as a part of the proposed solution, proposes on behalf of another Vendor, the use of some service(s) which are not provided by the SI Vendor; or

- The SI Vendor, as a part of the proposed solution, proposes product(s) on behalf of another Vendor.

b)   In the case of a Consortium Bid, the  SI  Vendor  shall  submit  the  proof  of  authorization  to  bid  for  the

product(s) / service(s) not owned by the SI Vendor and authentication from Consortium members.

This  proof  shall  be  a  letter  from  a  duly  constituted  attorney  of  the Owner(s) of such product(s) / service(s), authorizing the SI Vendor to bid as a Consortium Leader for this Bid and  A  copy  of  the  Memorandum  of  Understanding  (MOU)  between  the Consortium members. This MOU must essentially contain --

  - Name of the Lead member of the Consortium;

  - Names  of  all other members  of  the  Consortium  other  than  the  Lead member;

  - Agreed  roles and responsibilities  of  each of the  Consortium member, including the Lead member;

  - Power  of attorney  to the  Lead member  /  its  authorized  signatory  to negotiate and enter into  the Contract for the Project on behalf of the Consortium.

- The SI  Vendor  shall be  responsible  for  all  details  presented on  behalf of the  Consortium,  in  the

response  to this  Bid. All  such details  will  form  a part of the final Contract.

iv.  The  SI  vendor  shall  be  totally  responsible  for  delivery  of  end-to-end contractual services.

v    The SI Vendor shall be responsible for all obligations under the Commercial Bid. the University would deal

with the SI Vendor only, for all commercial and legal matters.

  - The University and SI Memorandum of Understanding (MOU)

- By submitting a Bid in response to this Tender, the SI agrees to promptly engage in contract with the University if it is selected for the assignment

- The University will first issue a Letter of Intent (LOI) to the SI. The SI shall submit its acceptance within a week of issue of the LOI.

- From the date of issuance of a Letter of Intent to the selected SI, the SI shall sign an agreement in this Bid document, with the University at the time, place and in the format prescribed by the University,  The MOU agreement shall include all agreed terms, conditions and specifications of this tender document and also the Bill of material and price, as agreed finally after Bid evaluation. The MOU shall be executed in English language in 2 (TWO) original, with both University and the SI receiving the duly signed original. The MOU shall be valid till all contractual obligations are fulfilled

- The effective date of start of the MOU with the selected SI shall be the signing of the MOU by the SI.

- All questions, disputes and differences arising under and out of , or in connection with the MOU shall be referred to the sole arbitration by an arbitrator appointed under the provisions of the Arbitration and Conciliation Act, 1996 by the Vice-Chancellor, B.H.U., Varanasi.

- Any notice by one party to the other pursuant to the MOU shall be sent by telegram/telex/cable/fax/e-mail and confirmed in writing to the address specified for that purpose in the Memorandum of Understanding.

- By entering into a MOU with the University, the SI acknowledges that the SI has the expertise and the competence in executing all phases of work involved in the provisions of this Bid. The SI also acknowledges that University relies on this statement, therefore neither accepting responsibility for, nor relieving the SI of the responsibility for the performance of all provisions and terms and conditions of this Bid.

- All goods or materials shall be supplied by the SI, whose Bid is accepted, strictly in accordance with the specifications, drawings, data sheets, other attachments and conditions stated. Any alterations of these conditions shall not be made without the consent of University in writing which must be obtained before any work against the order is commenced.

- All material furnished by the SI pursuant to the MOU (irrespective of whether engineering, design data or other information has been furnished, reviewed or approved by the University) will be guaranteed to the best quality of their respective kind (unless otherwise specifically authorized in writing by the University) of workmanship and materials, and to be of sufficient size and capacity and of proper materials so as to fulfill in all respects with all operating conditions.

- In the event that the material supplied is defective or do not meet the specifications and are not in accordance with the drawings, data sheets or the terms of the order, SI shall replace the material at no extra cost to the University . Failure on the part of SI may prompt University to immediately replace the material at the cost of SI.

- The entire responsibility of supply, warranty and the MOU execution lies with the SI, on whom the Purchase-cum-Work Order is placed and with whom the MOU is signed.

- The SI shall be overall responsible for the entire work, including that done by its consortium partners. University shall not enter into any dialogue with the consortium partners. University shall only interact with the SI.

  - Amendment of Bidding  Documents:

4. 4.1  	At any time prior to the deadline for submission of bids, the University may, for any reason, whether at its own initiative or in response to a clarification requested by a prospective bidder, modify the bidding documents by amendment.

    - All prospective bidders who have received the bidding documents will be notified of the amendment in writing which will be binding on them.

    - In order to allow prospective bidders reasonable time within which to take the amendment into account in preparing their bids, the University, at its discretion may extend the deadline for the submission of bids.

4.5   Tender Bid Clarification

- To assist in the examination, evaluation and comparison of Bids, University may, at its discretion, ask the SI for clarification of the same. The request for clarification and the response shall be in writing and no change in the price or substance of the Bid offer shall be sought, offered or permitted.

- A prospective SI requiring any clarification of the Bid Document may notify University in writing or by fax, telex or email at the University mailing address as indicated in the Bid Document. No query from any SI shall be entertained by University if it is received more than 7 (seven) days after the release of this Bid. The University will respond in writing to any request for clarification of the Bidding documents which it receives, not later than 7 (seven) days prior to the deadline for the submission of bids prescribed. Written /email copies of the University response (including an explanation of the query but without identifying the source of the query) will be sent to all prospective SI who have received the Bid.

- The preferred mode of communication shall be email.

  - Governing Language

- The bids prepared by the SI and all correspondence and documents relating to the bids exchanged between the SI and the University, shall be written in the English language, provided that any printed literature furnished by the SI may be in any another language as long as the same is accompanied by an English translation in which case, for purposes of interpretation of the Bid, the English translation shall govern.

4.7    Bid Validity

- The Bid will remain valid for 180 days from the date of submission of the Bid

4.8     Force D’Majeure

The SI shall not be liable for forfeiture of its performance security, liquidated damage or termination for default, if and to the extent that it’s delay in performance or other failure to perform its obligations under the MOU is the result of an event of Force D'Majeure.  For the purpose of this clause "Force D'Majeure" means an event beyond the control of the SI and not involving the SI's fault or negligence and not foreseeable. Such events shall mean and limited to, war or revolution, riot, earthquake, fires, floods, epidemic, quarantine restrictions, freight embargo and terrorist attack, strike or lock-out (only those exceeding 10 continuous days). If a "Force d' Majeure" situation arises, the SI shall promptly notify University in writing of such condition and the clause thereof. SI shall notify University by registered letter duly certified by Local Chamber of Commerce of Statuary Authorities, the beginning and end of the above causes of delay within 7(seven) days for occurrence and cessations of such conditions, in the event of delay lasting over one month, if arising of causes of Force d’ majeure, University reserves the right to cancel the order and the provisions/articles governing termination of order shall apply.  Unless otherwise directed by the University in writing the SI shall continue to perform their obligations under the MOU as far as reasonably practical, and shall adopt all reasonable alternative means for performance not prevented by "Force d' Majeure" clause. For delays arising out of Force d’ majeure, the SI shall not claim extension in completion date for a period exceeding the period of delay attributable to the causes of force d’ majeure and neither University nor the seller shall be liable to pay extra costs provided it is mutually established that Fore d’ majeure conditions did actually exist.

4.9       Late Bids

Any Bid received after the Bid due date and time prescribed in the Bid Document shall be rejected. Telegraphic/fax/E-mail offers whether sent directly or submitted by local agent in India will not be considered and shall be rejected.

4.10   Modification and withdrawal of Bid Document

The SI shall not be allowed to modify or withdraw his Bid after the Bid submission even if the deadline for submission is not reached.

4.11 Canvassing

Any efforts by a SI to influence University on Bid evaluation, Bid comparison or contract award decisions may result in the rejection of its Bid.

  - Right to vary quantities at the time of award

University reserves the right at the time of award of Contract to increase or decrease the quantity of Goods specified in the scope (in respect of each item of scope), without any change in unit price or other terms & conditions.  Any variation in quantity will be mutually agreed upon by University and the SI.

  - Bid  Processing  Fee:  -

The  Bidder  shall  submit  a  separate Bid  Processing  Fee  (non- refundable) of Rs. 50,000/- (Rupees Fifty Thousand Only) along with the Bid, in the form of a Banker‘s Cheque / Demand Draft drawn on any Nationalized Bank, in favor of —“The Registrar, BHU“.

  - Earnest  Money Deposit :  -

The  Bidder  shall  submit  an  Earnest  Money  Deposit (EMD)  of  Rs. 10,00,000/- (Rupees Ten Lakhs  Only) along with the Bid,  in  the form of a Banker‘s Cheque  /  Demand  Draft  drawn  on  any  Nationalized  Bank,  in  favor  of  —“The Registrar, BHU, Varanasi.”

4.15 Ownership of Data

- The  SI  Vendor  shall be  the  custodian  of  such  data , and shall also ensure its security and integrity.

- The  SI  Vendor  shall  ensure  the  provision  of  appropriate  and  adequate security levels, for  protection of such  data and other technology  resources, which shall come into its custody during the implementation of the proposed solution.

- The infrastructure for the proposed solution, at each of the sites,  shall be strictly  and  exclusively used by the SI  Vendor  for processing  data  related  to  the University  only.  Under  no  circumstances  shall  the infrastructure be used for any other purpose by the SI Vendor.

- The University  /  its  authorized  representative(s)  shall  conduct  periodic  /  surprise security reviews and  audits,  to  ensure the  compliance by the  SI Vendor to these control / access provisions.

- The  SI  Vendor shall  develop and implement  an —IT Security  Policy“ for  the proposed IT  solution.  This IT  Security Policy shall be in line with international guidelines and standards. The SI Vendor shall also keep itself updated with the latest IT Security Policy of the Government.

4.16  Change Management:

- A Supervisory Committee shall be constituted by the University at the time of award of the final Contract / Agreement, which shall have a representative/s from the University as well as the SI.

- In the event a change is requested (either by the University or the SI) post customization & implementation of the proposed HMIS solution, the Supervisory Committee shall consider the change in scope along with  the  development  /  change  implementation  time estimate for the same.

- The Supervisory Committee shall evaluate the change Bid and if needed, recommend the change to the University.

- The approved changes shall be carried out by the SI Vendor as per the —rate  per “person-month“ quoted through this Bid.

- Project Requirements

University looks for a ‘turnkey project’ from the SI. The SI is required to propose a composite HMIS and LAN solution for University in line with the following general requirements:

  - Network

- The Solution envisages integration of Software and hardware and Connectivity for the following parts of SSLH campus :

- Indoor Patient Complex- six floor

- Medical Superintendent’s Office (three floor)

- Connectivity with IMS Building Network

- Pediatrics Building – Pediatric Medicine –Two floors

Pediatric Surgery – Three floors

- Eye/ENT Building –two floors

- Radio Therapy Building two floors

- OPD Complex – three floors

- Psychiatry Building – two floors

- Special Ward – Two floors

- Chest & Trauma Wards – First Floor

- Laser OT

- Cardiology

- Clinical / Research Laboratories in IMS

- Ayurvedic wing of the hospital

- Any other parts of the Hospital / IMS Building that may need to be connected.

The LAN envisages to comprise of at least 500 nodes with possibility of expansion in future. The SI is expected to obtain more details of location and number of nodes in each building after a detailed survey of the Hospital / IMS Campus.

It is important to note that the proposed HMIS must have the facility of adding new departments as more departments may be added to those already existing. The bidder should also propose setting up of an intranet site as a solution for knowledge repository requirements of the university.

- LAN should be at least Gigabit Ethernet on Optical fiber backbone. SI may propose a high performance system which is capable to handle the needs of University Hospital and support the proposed PACS.

- SI shall supply all equipments/components as per requirement of the application software mentioned in Bid

- The SI shall supply all the installation material/ accessories/ consumables (e.g. screws, clamps, fasteners, ties anchors, supports, grounding strips, wires, fiber connection kits etc.) necessary for the installation of the systems.

- The SI shall be responsible for providing proper "Electrical ground" at all the required points as per the approved IEEE standards for Grounding of Sensitive Electronic Equipment and as per the OEM guidelines.

- The SI shall install, wire the UPS power at required locations and provide proper electrical ground for the same before installation of the equipment. Civil works if any required for installation of the system will be the responsibility of the SI.

- All the work shall be done in a conscientious manner as per the OEM guidelines and best industry practices. The system shall be subjected to inspection at various stages. The SI shall follow all Safety Regulations and practices.

- The SI shall configure quality of service parameters on network switching devices for end-to-end QoS for critical traffic over the network.

- SI shall be responsible for integration of security components in the network to ensure a secured network access for users.

- SI shall configure network management policies for managing all the network and security devices using network management systems.

- SI shall prepare detailed acceptance testing plan (ATP) for each of the components i.e. Network, Image & Data and submit the same to the University.

- All the functionality, features and configuration shall be documented for all the equipments/components and shall be demonstrated with respect to the documentation prepared.

- The SI shall be responsible for obtaining approvals (if any) for any Statutory &Regulatory requirements from any of the authorities.

5.2  Functionality Requirements

All the features and functions desired for the optimal operation of a tertiary care multi specialty hospital is to be provided in an integrated platform, which includes but not limited to, Laboratory and Radiology Management System, PACS and Telemedicine.

A  detailed  study of existing  systems and required functionalities for  the  HMIS system is to be conducted to be able to understand the customizations that will possibly be required. Results of these are to be documented by the vendor.

The SI should also submit information in response to desired features listed below

5.2.1.  Patient Management System (PMS)

The Patient Management System shall broadly cover

5.2.1.1.  Out-patient Registrations, including

- Capturing basic patient demographic information;

- Generation of out-patient ID;

- Consulting details;

- Clinical follow up;

- Lab test reports;

- Diagnosis;

- Insurance details;

- Patient bill status;

- Referral data; etc.

- LCD display for appointment term;

* Specialty & Subspecialty template development

5.2.1.2.  In-patient Admission-Transfer-Discharge (ATD) Process, including

- Capturing basic patient demographic information;

- Basic health record;

- Past medical history;

- Current medication;

- Details  of  ailment  including  allergy,  disability,  chronic  diseases,  addiction, etc.;

- In-patient ID;

- Insurance details;

- Referral data;

- Patient admission from various sources (OPD, accidents & emergency units, referrals, transfers from other hospitals / clinics, etc.);

- Reservation of beds;

- In-patient care;

- Generation of Transfer Requests (if required);

- Operation details (if any);

- Medical images (if any);

- Lab test reports;

- Patient bill status;

- Discharge details;

- Printing of Admission & Discharge slips / cards; etc.

5.2.1.3.  Consulting Appointment Management, including

- Set-up  of  Hospital  Calendar capturing non-working  days,  day-care  timings, etc.;

- Scheduling multiple services

- Availability  &  Time-slot  of  Consulting  Doctors  as  per  day  &  time combinations;

- Search for Consulting Doctors as per service;

- Appointment  Booking  of  Consulting  Doctors  on  internet,  WAP  enabled phones, IVR, walk-in, etc.

- Booking of multiple slots for patients;

- Booking of multiple appointments per slot;

- Appointment cancellation / re-scheduling;

- Reminders via e-mail, SMS, IVR, etc.

5.2.1.4.  Casualty & Emergency Registrations & Management, including

- Capturing of whatever basic patient demographic information available at the time  of  registration  of  the  casualty  &  updation  of  the  same  when  fully available;

- Temporary ATD;

- Consulting details;

- Clinical follow up;

- Lab test reports;

- Diagnosis;

- Services bookings;

- Pharmacy / Surgical details;

- Statutory forms & reports; etc.

5.2.2.  Clinical Care System (CCS)

- The Clinical Care System shall broadly cover

5.2.2.1.  Clinical follow up, including

- Recording  patient  visit  details  like  patient  complaints,  physician  findings,

- medical prescriptions, diagnostic tests, follow-up information, etc.;

- Easy access to patient basic health records;

- Viewing of patient medication history & laboratory test results;

- Appointment for tests;

- Recording sample collection details;

- Authorization of laboratory test results (if applicable);

- Interface to medical equipment, billing & inventory; etc.

5.2.2.2  Service Order Processing, including

- Generation of Service Orders by Service Points like Clinics, Wards, OT, etc.;

- Electronic processing;

- Service  Order  Tracking,  including  Service  Point  account  for  material consumption against Service Order, detection of material wastage, detection of loss of revenue at service point, etc.;

- Billing patients as per the services rendered, etc.

5.2.2.3.  Medical imaging, including

- An integrated imaging  & reporting  solution designed to ease the operations of various equipments like ultrasound, colour doplor, endoscopy, microscopic camera, etc.;

- Image editing facility like  annotation, zoom, free-hand drawing,  cut, copy, paste, crop etc.;

- Viewing stored videos, clippings & images;

- Printing images or sending images by e-mail;

- Creation of images from captured videos & storage in .jpg files;

- Linking of images / videos to patient data;

- DICOM support; etc.

5.2.2.4. PACS Radiology

- Ability for all the image storage to be on-line.

- Ability to automatically display warning when the storage space is above 70% used

- Ability to support the current American College of Radiologists

- Ability to provide for the maintenance of the storage system without loss of data or time.

- Ability to provide purge, archive and move lists by user-defined criteria.

- Ability to track films at the following levels:

•Master Folder

•Subfolders

•Procedure incl. C.T., DSA (Digital Subtraction Angiography)

•Reported status

•Unreported status.

- Picture Archiving Communicating System (PACS) should be implemented and connected to all Radiology modalities.

- PACS should be integrated with the HMIS where films and reports are easily accessed and previous images/ reports should be available for any references.

- Ability to view radiographic images at wards, ER, clinics, with or without reports.

- Ability to view primary and final reports for urgent cases at ER and any selected area.

- Ordering Physicians have the ability to refer any unreported images to radiologist requesting urgent report.

- Ability to view the same image in deferent areas such as wards, clinic Etc.

- Ability to print high quality diagnostic images in hard copy or to be saved on CD.

- Ability to send these images via internet or remote connection such as outside hospital clinic along with reports.

5.2.2.5.  Operation Theatres Management, including

- Maintenance of OT & staff calendar;

- OT Scheduling including scheduling of providers & resources;

- Material requisition;

- Recording operation details like list of staff present, date of operation, start & end time of operation, details of procedure notes & nurse instructions, pre

- & post operation care procedures, etc.

- Interface to inventory & billing;

5.2.2.6.  Nursing & Ward Management

- Ability to access Patient Administration system for user defined data items.

- Ability to link in with the order communications.

- Ability to include notification of patient's pending arrival including any admission tests to be performed, the treatment proposed and the condition of the patient, including the initial diagnosis. For surgery, the theatre schedule must be notified, together with any preparation required.

- Ability to record admissions, discharge and transfers at the wards to update the bed census, confirm location of the patient and to notify ancillary departments such as dietary.

Quality Improvement (Nursing Services)

- Statistic of total hours that the nurse has spent with the    patient, with procedures been made containing the nursing and medical diagnosis of the patient.

- Provide diagnostic control on reducing operational errors and minimize incident (needle stick injury, drug error etc.)

- Infection Control (Nursing Services)

- Ability to record extra clinical details against a patient record for infection control purpose like (HEP: A, B, C, HIV and other infectious diseases.

- Ability to access user defined patient data from Patient Administration data items.

- Ability to receive automatic notification of certain specific hospital defined organisms growing from culture.

- Facilities to access patient clinical data (CBC, CRP etc) date of operation, TPN curve. etc.

- Ability to access date of admission and discharge of selective Patients.

- Ability to gather statistics according to international standards for infection control.

Bed Management (Nursing Services)

- Ability to provide on line access to Accommodation usage by room

- Ability to print bed utilization per ward, consultant and specialty

  - Daily

  - Monthly

Ability to report bed days by

    - Ward

    - Consultant

    - Specialty

    - Diagnosis/classification

Ability to analyze ward or room occupants by sex, service, age etc.

5.2.2.7.  Blood Bank, including

- Blood collection, storage & supply from voluntary donors;

- Maintenance of Blood Stock Register;

- Maintenance of Donor Database;

- Confirm  availability  for  anticipated  use  (for  operation,  accident  patients, etc.);

- Capturing detailed information about blood samples;

- Replacement of blood against borrowings;

- Processing of service requests;

- Maintenance of inventory / interface to existing inventory system, billing, etc.

- Condemnation of blood, etc.

5.2.2.8.  Electronic Medical Records (EMR), including

- Collated & formatted information on patients, as required;

- Search on patient records by patient name, patient ID, etc.;

- Complete  clinical  data  repository,  capturing  basic  patient  demographic

- details, medical history, consultations, diagnosis, laboratory reports, medical

- images, medical treatment records, etc.

- Built-in reports and user-oriented report-writing capabilities, etc.

5.2.2.9  CSSD, including

- OT Equipment Set Register;

- Sterilization Acceptance;

- Generation of Equipment list as per OT Schedule;

- Lead time adjustment for the Equipment;

5.2.2.10 Telemedicine

- Ability to provide unique Patient number Ability to make appointments over telemedicine network from clients (remote patient location)

- Ability to have voice and video connectivity

- Ability to attach the medical data transmitted to be part of the patient EMR

- Ability for the remote doctor (client) to access patients EMR

- Ability to transfer the EMR data of the patient upon the request from the telemedicine client

- Ability to use the telemedicine network to possibly support tele-education

5.2.3.  Other Services Management System (SMS)

The System shall broadly cover

a)  Helpdesk

Information repository

Current bed census

Tariff for various services

5.3  Essential Standards

The  proposed  HMIS  shall  adhere  to,  but  shall  not  be  limited  to,  the  following  international healthcare standards:

a)  American Society for Testing & Materials (ASTM)

- For interfaces to laboratory equipments complying with ASTM

b)  Digital Imaging & Communication in Medicine (DICOM)

- For images

c)  Health Level 7 (HL7)

- For messaging & communicating with HL7 compliant systems

d)  International  Statistical  Classification  of  Diseases  &  Related  Health  Problems  œ  10th Revision (ICD-10)

- Controls for ICD coding of discharge diagnosis details

e)  Current Procedural Terminology (CPT)

- Support for coding of services

f) Clinical Physician Order Entry (CPOE)

- support for ease in data entry for physician, which helps in user adoption as well as ergonomics of the solution.

NOTE: The proposed HMIS solution must confirm to the above-mentioned standards currently, and the SI is expected to demonstrate these standards in existing reference customer.

5.4  Application Architecture

Proposed implementation of HMIS is aimed at deriving benefits for the patient, doctor as well as  administrator in more ways than one. To site a few benefits -

5.4.1. Patient

- Computerized medical record

- Preventive healthcare

- Appointment booking on web, phone and mobile

5.4.2.Physician

- Online access to patient health records

- Computerized prescription

- Online referrals

- Paperless virtual office

5.4.3.Administrator

Optimum resource utilization

Computerized scheduling of staff and services

Online reports

5.4.4.The application architecture should be such that it has capability to deliver the expectations of the University. Following are some of the salient points that are desired from the architecture design:

5.4.5. Scalability

- New servers can be added dynamically to increase capacity

- Load  balancing  can  be  used  to  ensure  that  the  servers  are proportionately utilized

5.4.6. Performance

- Application framework designed to ensure good performance

- Use of caching techniques

5.4.7. Security

SSL

- Data encryption

- Firewall and DMZ provides security from outside attacks

- Application level security in terms of user roles & responsibilities

5.4.7a. Security must be addressed through OS security and application Security. Please give details of the security architecture for the following

Log in security

Network security

Operating System security

Application related security

Antivirus measures

Intrusion Detection measures

Intrusion prevention measures

5.4.8. Availability

- 24 x 7 availability

5.4.9. The proposed  HMIS  should  be based  on  fully redundant  N  -tier  architecture which is vendor agnostic like J2EE technology,  which  allows  for scalability,  central  management  of  business  rules,  reduced  maintenance  and  single  point  of deployment.  Platform  independent,  and  open  source  compliant  application  with  web-based clients is what IMS BHU is looking forward to implement.

The HMIS solution must be based on  N-tier Architecture (which makes in completely vendor neutral/independent/agnostic, like J2EE), and some of the highlights are:

5.4.9a Presentation Layer

- HTML : platform independent

- Browser based client : thin client model

- Compatibility with multiple browsers

- No client installation for application

5.4.9b. Web Tier

- JSP / Servelets

- Open Source Rapid Application Development

- Support for open source servelet container

5.4.9c. Application Layer

- Support for all leading application servelets

- Option for open source, free servers without loss of performance / features

- Reusability i.e. component based

- Standards driven i.e. no vendor locking

- High availability

- Easy to upgrade i.e. server level upgrade only

The  application  should  be  platform  independent  at  the  server  side,  and  should  allow  any operating system  from  client  side  to connect to the application over intranet  or  internet. Data mining and warehousing support, providing multi-dimensional view of data, MIS and DSS reports is desirable from the application

  - Innovative Solutions

University also looks forward to innovative solutions from the SI Vendor. These solutions should be such as to make the system easy to handle for the user or inclusion of value added solutions to the system. Some of the solutions may be given for

- VoIP Telephony on the network,

- Wireless access points in the hospital wards,

- use of smart card for students,

- Biometric authentication

- Connection to PDA’s. or any other such solution which SI considers important for IMS.

- LCD Display for OPD  patient turn

(These can be separately Quoted)

# Project Requirements

The project requirements given here are a high end view and only indicative in nature. The SI is expected to follow International Industry standards for project implementation.  The SI is expected to perform the system study of the University Hospital and IMS and propose its own technically superior solution.

  - Hospital Management Information System (HMIS)

The proposed HMIS system should be a comprehensive system that integrates all the departments in a hospital and automates most of its major functions.  The University is looking at the following key benefits from the proposed HMIS system:

- Online availability of information

- Improved administration & control

- Automated information flow across departments avoiding duplication

- Simplified billing & discharge process

- Optimized resource allocation

The proposed HMIS should have the following features that will benefit SSH, IMS:

- Multiple level Security

- Graphical User Interface

- Online Help & User Manual

- Web enabled

- ICD 10 / CPT codes incorporation

- HL7 compliance

- Mobile Device Interface (SMS/WAP)

- Smart Card Interface

- Barcode Compatibility

- Drug Database integration

- Voice Transcription

- LCD Display for OPD Patient turn

Proposed HMIS system may have the following modules:

### 6.1.1 Patient Care / Hospital Administration

Registration

In-patient management

Duty Roster

Appointment Scheduling

Billing

Drug Database

(It would be an advantage if the software offered can provide seamless integration with Medical Education module.)

## 6.1.2  Clinical Services  Security & Administration

Laboratory

Operation Theatre

Ancillary Services

Blood Bank

CSSD (Central Sterile Supplies Department)

Electronic Medical Records

Equipment Maintenance

Radiology  File Management

6.1.3. The functionality desired in each module is as given below:

6.1.3. 1. Registration

The Registration desk is the first point of contact when a patient visits a hospital. This module should assign every patient a unique Medical Registration (MR) number, which should be valid during the lifetime of a patient. Once registered, patients need not mention their details during subsequent visits. There should be a search facility in the Registration module, which should enable the registration desk staff to retrieve details of a patient based on various parameters, such as the name, age, date of birth, and city, even if the patient does not remember the medical registration number. This module should also serve as a help desk at the hospitals front office.

6.1.3. 2. In-patient management

The In Patient Management module should automate the routine tasks of Wards and thus ensure better patient care. Tasks, such as transferring a patient from one ward to another, requesting laboratory tests, and requesting drugs prescribed by a doctor should be done in wards. Additional functions should include diet requests to the kitchen. A discharge request should be raised for a

patient, once the doctor decides to discharge that patient. The Billing department should generate a bill for all the services rendered till that date. The patient should be given a discharge summary report and discharged immediately. This will ensure that there is no waiting time involved in preparing the bill or the discharge summary report. To handle corporate patients, the details of patients should be captured at the time of admission and their billing should be done accordingly

6.1.3. 3. Appointment Scheduling

The Appointment Scheduling module should help in maintaining the schedule of various resources in a hospital, such as doctors, and laboratories. Pre-registration booking for appointments, fixing appointments at flexible time intervals, variable start time and end time should be available for these resources using the scheduler. This module should be used to book the next available slot on the approximate date. Public holidays should be considered automatically while scheduling appointments and a facility for viewing the schedule of multiple

resources should also be available.

6.1.3. 4. Billing

The patient getting admitted in the hospital shall be depositing an advance amount at a central facility. The respective departments providing the services shall post charges for bed charges, lab requests, pharmacy requests, accommodation charges, and food. Through this functionality, at the billing department, all services should be consolidated and the amount shall be deducted from the patients account and a bill should be generated. The bill should be printed and given to a patient. A patient should check the amount due for payment as on a particular date so that he/she gets an indication about the final payment at the time of their discharge from the hospital. The ward nurse

should get alerts of near zero balance of the in-patient. The hospital management should be able to define the tariffs for various services and discounts applicable for corporate entities. Tariff for packaged services and special categories should also be defined. Special categories are based on the type of the bed/ward occupied by the patient.  There should be facility to waive off the charges by authorized persons. There should be facility to roll back transaction incase of any mistake in data entry.

6.1.3. 5. Drug Database

This would have details of all drugs and their brand names. It would also hold details of the drug like Indications of use, mode of action, side effects, contraindications of use etc. This should facilitate the doctor as a ready reckoner for the drug. There should also be facility for adding/deleting brand names by end users. Each end-user may have own favorite lists of the most frequently used brands.

6.1.3. 6. Laboratory

The Laboratory module should enable users to maintain information about the status of a patient, and text/numeric results of various services such as clinical pathology, X-ray, and ultra sound, based on the investigation requests made for patients. Nurses/Billing people should be able to make a request for laboratory tests for a patient from various locations in a hospital including wards, billing, sample collection point, or at the laboratory. This module should also take care of

test request reversals, that is, requested tests should be cancelled if it is found that the test requested need not be performed. The Laboratory module should be integrated with the IP/OP Registration, Wards and Billing modules. For In Patients, lab test charges should be automatically posted to Billing. In the case of outpatients, payment has to be made while raising test request.  Laboratory equipment should also be integrated with HMIS to facilitate automatic storage of text/numeric results directly, on completion of tests.

6.1.3. 7. Operation Theatre

The Operation Theatre module should be used for efficient management of the operation theatre. A checklist for each kind of surgery should aid the staff in gearing up for a surgery. Pre-defining standard notes should aid the staff in generating pre-operative, operative, and post-operative notes. Surgical items used during the surgery should be indented through the system from the Central Sterile Supplies Department. The system should also interface with the Blood Bank module to ensure that requirement for blood and blood products are immediately taken care of. This module should automate majority of the routine tasks of hospital personnel, who in turn will be to concentrate on patient care.

6.1.3. 8. Blood Bank

The Blood Bank module should be a comprehensive system that should maintain complete information about donors, along with the details of blood donation. This module should be linked to the operation theatre & wards, and whenever there is a surgery, blood requirement should be indicated to the blood bank. Availability of blood, details of cross matching with patient’s blood, and transfusion reactions should be recorded in the system. The system should also provide for interactions with external blood banks, both for receipt of blood bags and delivery of blood bags from external banks. There should be facility for expiry date notifications.

6.1.3. 9. Instrument sterilization

Sterilization of surgical instruments, dressing sets and linen is very important prior to their use. CSSD module should provide sterile instruments, dressing sets and linen to operation theatres and wards. The system should also facilitate procurement of items, stitching of dressing sets. The autoclave register should be maintained to record the details of sterilization. The CSSD module should automate the entire spectrum of activities including details of instruments going for sterilization, instruments sterilized, instruments supplied, and instruments received from operation theatres/ wards.

6.1.3. 10. Electronic Medical Records

The Electronic Medical Records module should facilitate complete online storage of patients’ Medical records. The complete history of a patient, along with diagnosis and prescription should be maintained online. There is a provision for a doctor to prescribe tests from the Lab module and also medication from the Pharmacy module. Users of the Lab and Pharmacy modules should be able to view these requests from their respective locations and provide service to patients.  The ICU monitoring chart should help the doctor to monitor the hourly/daily update of vitals. Vitals and frequency of monitoring should be decided for each patient. This helps the doctor to analyze the trend of the vitals for a patient and aids in decision-making. Nurses, doctors and consultants should be able to enter progress notes of a patient, which should then be available for ready reference. Patient data should be analyzed on various parameters like disease, procedure, age, sex, and duration of stay.

6.1.3. 11. Radiology

Registration of patients at Radiology Department At the registration counter of Radiology Department, Patient should get registered for the test. For out patients the bill amount should be collected and the Order Number should be generated. For In Patients payments is not necessary during that time. The service amount should be accumulated against In-Patient Registration number. With the Order number the patient goes to the Radiology Department and to the particular lab where the test has to be done, where a registration is done for that test which generates a Registration number. Registration Number should keep track of the patient’s request status. A very few users, who have the authorization for that, should be able to do the cancellation of the test requisition.  After the patient getting registered, patient will proceed to the respective room (facility) to avail the services.

Result Entry

After taking the radiology test, the radiologist will enter the report of the test. A concerned authority would verify the result before generating the report. However even before the report is generated by the radiologist, the unreported image should be available for viewing at any terminal by the physician, for a rapid patient service. By default, films shall not be provided to the patient, until specifically asked for by the treating physician.

Inventory Maintenance and Generation of Test Reports

Sub-store in radiology department keeps inventory of materials required in Radiology department. Sub Store gets all the items from the Main Store of the hospital. To get the items, the Sub Store has to raise an indent. According to the availability of the items, stores issue the items either partially or fully. After getting the items, Sub Store sends an acknowledgement to the Main Store. The inventory with in the Radiology department also follows the same. The dark rooms and the nursing station raise a request to the Sub Store and the Sub Store issues the items according to the availability. The consumption of the films and other materials is entered in the various rooms against radiology request number; accordingly the stock will be depleted.

6.1.3. 12. Security & Administration

The Security module should provide controls to access information available in the application. It deals with user level security for the other modules and their functions. Each user should have access to a predefined set of actions (add/modify/delete/query) on various functions in a given module. User-defined error and help messages should also be maintained and customized in this

module. The General Administration module should deal with the configuration of the HMIS for a hospital. The physical layout of a hospital, its logical partitioning into departments, specialization details and various hospital services should be defined in this module.

6.2    Hardware Requirements for HMIS

The vendor should propose appropriate Industry standard high-end configuration for the Application, Database, Mail Servers and any other type of servers. This should be done keeping in mind the complexity of the SSH, IMS requirements and also from the perspective of current and future needs of response time, data storage, archival etc. It is recommended that the Application, Database and Backup servers should atleast be dual processor based with at least 1 GB RAM and appropriate hard disk storage with Redundant Array of Inexpensive Disks (RAID) technology.

6.3 Picture Archival & Communication System (PACS)

The Picture Archiving and Communications System (PACS) is intended to setup a film-less system in IMS for performing radiology and cardiology services within the institution. Anticipated benefits of implementation of the system include significant reduction in the costs associated with film and its processing, handling, and storage, improved operational efficiency, and enhanced patient care within the hospital and to other affiliated healthcare facilities.  The function of the PACS is to acquire, distribute, display and archive imaging data and related information used by the institution. This data will be incorporated into and stored in the PACS at the full contrast and spatial resolution originally obtained by the acquisition devices. Access to the data will be limited to those center personnel who are authorized. The system shall be interfaced to HMIS to support display of HMIS diagnostic reports alongside medical images on ser-friendly, high performance, applications-oriented workstations, and automated image management and distribution. The PACS image storage and management subsystem must allow the rules for image management to be determined by the customer.  The Hospital is expected to handle nearly 1.5 lacs procedures per year, once the HMIS/PACS are in place, hence proposed PACS should be able to handle this load and should be validated for at least 2 lacs procedure and sufficient scalability to expand this in future.

6.3.1  Current Estimate of Hospital Imaging Throughput

Current   No. of Exams per year

| Modality | Type | No. |
| --- | --- | --- |
| CT (Computed Tomography) | GE Sytec4001 | 12808 |
| MG (Digital Mammography) |  | 172 |
| MR (Magnetic Resonance) | GE.2Tesla | 2747 |
| US (Ultrasound - Grayscale) | GELogic2000Pro Siemens Sonoline Adora | 13454 |
| Color Doppler | Toshiba Nemio 30 GE Logic 400 CL | 1068 |

6.3.2  SI shall provide offering for the following:

Image acquisition Systems

- 2 x Film Digitizer Systems QC Workstation

The Quality Control workstation should have built-in modality work-list management support and through this and other work-list support we should be able to copy and/or match patient data from HMIS.

Image Review Workstations

- x Diagnostic Reading Workstations (including 1 X DVD Archival workstation)

- 1 x Advanced Clinical processing workstation with Volume rendering, virtual endoscopy, Volume viewer, CT/MR fusion software

- 2 x Cardiology workstation capable of doing DSA, QCA, QVA

Backup Server:

SI needs to propose backup server for the Image storage solution. The Backup server should be able to take-over if the Primary Server fails (in case of server crash, disaster/fire, etc). As and when the Primary Server becomes live again, it should automatically synchronize with the data on Secondary Server. This is to avoid Doctors from being stranded without access to patient images at any point of time. Backup Server should consist of RAID-5 storage. The backup Server

should be able to be used as Primary Archive also.

- Central Short-Term and Long-Term Image Storage

- Calculate Primary Storage for the given data. The proposed Archive Server should be compatible to RAID-5 Technology with atleast 3.5 TB effective storage.

- Calculate Long-Term Storage equal to 2 years worth of volume according to the data provided. The proposed Archive should be proposed on the following technologies:

- Spinning disk based storage for Long term Archive.

- NAS Archive

Please provide complete configurations, with the corresponding Financial information for the configuration. Please include in your response a PACS logical diagram that depicts the entire PACS configuration including modalities. To prevent bandwidth clogging, it is proposed that only 25 concurrent users be allowed to access the PACS from any terminal. There should be provision to upgrade this number in future, if required. Please include in your response vendor recommendations for monitor types and quantities to support the various modalities and clinical applications.

6.3.3 PACS Structure

Please indicate your compliance with the following points:-

6.3.3.1   HMIS Integration

Please propose a broker-less HMIS integration with image management solution. Few of the top-level tasks to consider are as follows.

Flow of Patient demographics from the Hospital Management System (HMIS) to the QC workstation as sometimes the technician at the modality has limited information on the patient or procedure he or she is about to perform.

Facility to save the study instance UID to the information system

EMR accessing the images from the HMIS client directly  The HMIS integration solution should be configured to match the patient demographics from the information system with the incoming exams. If it is not matching automatically, the solution should be proposed so that it can be done manually. The EMR of the hospital can be configured to display the images without logging into the image management solution in a single window. In addition to above integration, the Quality Control feature should also be provided for checking whether all images made it across the network from the modality, for CR/DR studies to check for proper image order, PA/AP, Lateral and oblique.

6.3.3.2 Web Server

The Web Server proposed should be a complete DICOM solution. SI shall supply a cache-less web server as an Intranet or Internet solution to permit access to radiographic image data and their relevant reports from a HMIS to Clinician Offices. This should be a cache-less system where images and reports from the Primary Storage are readily available to privileged users. Access to the server shall be accomplished via a normal Financial Web Browser, (preferably Microsoft Internet Explorer 5.5 or 6.0).

Please keep in mind the following server sizing considerations for the same-

The relation between user roles and server performance is influenced by the ratio of user roles within the concurrent user group. A radiologist user would open a lot more images and perform more processing than Referring physicians. Server performance is also determined by the number of requests being processed by the server at a time. Even though sizing documents are not requested now, the University can later, request server-sizing documents to understand the sizing calculations of the vendor .To prevent unauthorized access to Patient data the web server must provide data security with a user Login and Password. Based on user logon, the system shall know what privileges and studies a user has access to. These access rights and privileges shall be configurable by the administrator.

7. Bid Evaluation

The evaluation of the Bid will be based on Prequalification questionnaire (Stage I), Technical Evaluation (Stage-II), Bidder Presentations & Client References (Stage-III) and Financial (Commercial) / Price Evaluation (Stage-IV).

  - Once the bidder qualifies on the basis of prequalification questionnaire (Stage I), the Technical Evaluation Score (Stage-II) shall be computed on the following grounds:

| Sl. | Strength | Max. Score |
| --- | --- | --- |
| Part A - For HMIS & other software |  |  |
| 1. | Quality Certifications | 5 |
| 2. | Product Architecture and Technical - Performance (3 sec) for single transaction except for PACS. - Scalable. - Reliable. - Available. - Secure. | 10 |
| 3. | Implemented Customer sites of the Proposed HMIS | 5 |
| 4. | HMIS Functionality Requirements | 50* |
|  | Total | 70 |
| ## Part B- For Bidder |  |  |
| 5. | Past Experience in Managing System Integration (SI) Projects | 5 |
| 6. | Manpower Strength-SI Vendor (including PMP certified PM) | 10 |
| 7. | Quality Certifications –SI Vendor | 5 |
| 8. | Network Installation Experience by the Implementing Agency | 5 |
| 9. | Facilities Management & Maintenance Support Methodology | 5 |
|  | Total | 30 |

(* this weightage will be equally distributed in all the functionalities mentioned under Section 5.2)

b)  The qualifying criteria for Stage II shall be:

i.   Part A Score must be >= 50

ii.  Part B Score must be >= 20

iii.  Total Score (Part A + Part B) must be >= 70

c)  Stage-III evaluation would be limited to an exercise of verification of information provided   the Bidder by means of presentation & client references, which may include site visits. However, Stage-III evaluation may lead to rejection including forfeiture EMD of any bid found to  be  inconsistent with claims made by the Bidder in Stage I & Stage II evaluation

d) After completion of Stage-III evaluation, the Commercial / Price Bids of those Bidders who meet the criteria mentioned  in  (b)  & (c) above  shall  be  opened.  The Price Evaluation Score (Stage-IV) of these Bids shall be computed on the following grounds:

If commercial bids for Bidder 1, 2, 3, 4………..are taken as L1, L2, L3, L4……..wherein L1 is the lowest bid;

The weightage given to commercial bids would be L1/L1, L1/L2, L1/L3, L1/L4……for Bidder 1, 2, 3, 4………..respectively.

Similarly weightage will be calculated for technical evaluation:

If scores of technical evaluation for Bidder 1, 2, 3, 4………..are taken as T1, T2, T3, T4…………wherein T4 is the highest score;

The weightage given to technical evaluation would be T1/T4, T2/T4, T3/T4, T4/T4…………. For Bidder 1, 2, 3, 4………..respectively.

SI shall submit their proposals in three parts as prescribed in the Section General Information above.

Each proposal would be evaluated against the 70-30 criteria. This means 70% weightage will be given to Technical proposal and 30% to financial proposal.

As a last step, the technical and financial scores obtained by all the organizations screened thru stage IV would be summed and the organization that scores the highest would be AWARDED THE BID.

The final scores for the bidder 1, 2, 3, 4…………. Would be a follows:

Bidder 1:

(T1/T4)*0.7 + (L1/L1)*0.3

Bidder 2:

(T2/T4)*0.7 + (L1/L2)*0.3

Bidder 3:

(T3/T4)*0.7 + (L1/L3)*0.3

Bidder 4:

(T4/T4)*0.7 + (L1/L4)*0.3

## 8    Financial Bid

Kindly use the format given below to provide details of your Commercial Bid. It is mandatory that any change in these formats, inclusion of any remarks, etc. be mentioned under” Deviation Schedule” to be submitted along with the Technical Bid.

| ### Item Description | Year 0 | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 |
| --- | --- | --- | --- | --- | --- | --- |
| System Software-License Fees |  |  |  |  |  |  |
| Proposed HMIS Software-License Fees |  |  |  |  |  |  |
| PACS |  |  |  |  |  |  |
| Telemedicine |  |  |  |  |  |  |
| Implementation Costs |  |  |  |  |  |  |
| Training Costs |  |  |  |  |  |  |
| Support Costs |  |  |  |  |  |  |
| Cost of Annual Maintenance Contract (AMC) for 5 years |  |  |  |  |  |  |
| Upgrades and Enhancements |  |  |  |  |  |  |
| Infrastructure (networking) |  |  |  |  |  |  |
| Hardware (servers & clients) |  |  |  |  |  |  |
| Duties & Taxes |  |  |  |  |  |  |
| Other Costs |  |  |  |  |  |  |
| ### Grand Total |  |  |  |  |  |  |

The SI Vendor is required to provide detailed, item-wise Bill of Material with break-up of costs as an Appendix along with the Price Bid.

Also, an un-priced, detailed, item-wise Bill of Material shall be provided as an appendix along with the Technical Bid.

SI should also give the cost of the person month along with Price Bid.

SI should also give the 5 year Annual Maintenance Contract (AMC) costs to be included in the Tender/Price Bid